DevOps Fundamentals Assignment 3

Healthcare Application Modernization

A DevOps operating model for faster, safe and auditable patient-facing services

| Field | Details |
| --- | --- |
| Student name | Mohit |
| Institution | National Institute of Information Technology |
| Course / Subject | Java Full Stack |
| Instructor | Mr. Pravin |
| Submission date | October, 04, 2026 |

# Table of Contents

Table of Contents	2

1. Executive Summary	3

2. Business Scenario and Objectives	3

2.1 Scenario	3

2.2 Objectives	3

3. Stakeholders	3

4. Current Challenges and Risks	4

4.1 Challenges	4

4.2 Risks of the Transformation Itself	4

5. Assumptions and Constraints	5

5.1 Given Requirements (from the assignment)	5

5.2 Assumptions (made by the author)	5

5.3 Constraints	6

6. Proposed Solution (Step-by-Step Approach)	6

6.1 Design Principles and Risk-Based Change	6

6.2 DevOps Operating Model	6

6.3 Secure and Compliant Delivery Pipeline	8

6.4 Reliability and Safe Release Practices	8

6.5 Key Performance Indicators (KPIs)	9

6.6 Traceability Requirements	10

6.7 Continuous Improvement Framework	11

7. Implementation Plan	12

7.1 Milestones (illustrative)	13

8. Measurable Success Criteria	13

9. Recommendations and Lessons Learned	14

9.1 Recommendations	14

9.2 Lessons Learned	14

9.3 Limitations of This Plan	14

10. Presentation Summary and Justification	14

Justification: likely questions	15

Appendix A: Glossary of Key Terms	16

# 1. Executive Summary

Problem. A healthcare organisation wants to deliver patient-facing services (such as a patient portal, appointment booking and telehealth) faster, without weakening security, regulatory compliance, reliability or the ability to prove what changed and who approved it.

Solution. A DevOps operating model with four pillars: (1) cross-functional product teams supported by a shared platform team and specialist advisers, (2) a risk-based change process in which low-risk changes flow automatically and high-risk changes get deeper review, (3) a delivery pipeline that produces security checks and audit evidence automatically, and (4) a continuous improvement cycle driven by balanced KPIs. Traceability requirements link every production change back to its request, code, review, tests and deployment.

Expected result. More frequent and safer releases, stronger security, audit evidence available in hours instead of weeks, and a steady habit of improvement. Section 8 defines how success will be measured.

# 2. Business Scenario and Objectives

## 2.1 Scenario

The organisation wants faster delivery of patient-facing services while keeping security, compliance, reliability and auditability. In healthcare these goals seem to conflict: speed looks risky, and controls look slow. The assignment asks for a DevOps operating model, KPIs, traceability requirements and a high-level continuous improvement framework.

Simple explanation of an operating model: it is the blueprint for how people, processes, technology and rules work together to deliver software. A DevOps operating model describes who owns what, how work flows to production, and how it is controlled and improved.

## 2.2 Objectives

| # | Objective | Why it matters |
| --- | --- | --- |
| O1 | Deliver patient-facing improvements faster | Patients and clinicians benefit sooner |
| O2 | Keep patient data secure and private | A breach harms patients and breaks the law |
| O3 | Meet regulatory and policy requirements | Non-compliance brings fines and loss of trust |
| O4 | Keep services reliable | Patients depend on access, sometimes urgently |
| O5 | Make every change auditable and traceable | Auditors and regulators must be able to see who changed what and why |
| O6 | Build a repeatable way to keep improving | A one-off project fades; a habit lasts |

# 3. Stakeholders

A stakeholder is anyone affected by, or responsible for, how services are delivered.

| Stakeholder | Role | What they need |
| --- | --- | --- |
| Patients | Use patient-facing services | Easy, reliable, secure access; privacy protected |
| Clinicians and care staff | Rely on the applications in daily care | Dependable systems; changes that do not disrupt care |
| Executive leadership | Sponsor and fund the change | Business value with controlled risk |
| Product owners | Decide features and priorities | Faster delivery of valuable features |
| Development teams | Build and change the software | Clear rules, fast feedback, modern tools |
| QA / Testers | Verify quality | Test automation and safe test data |
| Operations / SRE | Run services in production | Stable releases, monitoring, runbooks |
| Security team | Protect systems and data | Security checks built into delivery |
| Privacy and Compliance officers | Ensure legal and policy compliance | Evidence and controls they can trust |
| Clinical safety officer | Judge patient-safety impact of changes | Early involvement in high-risk changes |
| Internal audit and regulators | Check that rules are followed | Complete, retrievable evidence |
| Third-party vendors and integration partners | Provide systems such as health records and payment | Stable interfaces; advance notice of changes |

# 4. Current Challenges and Risks

The assignment does not describe the current process in detail. The challenges below are common in healthcare organisations and are treated as assumptions about the current state (Assumption A1).

## 4.1 Challenges

| # | Challenge | Impact | Risk |
| --- | --- | --- | --- |
| C1 | Slow, infrequent releases of patient-facing services | Patients wait for improvements; features arrive in large risky batches | High |
| C2 | Speed is seen as the enemy of safety and compliance | Teams avoid change; delivery slows further | High |
| C3 | Compliance evidence collected by hand, after the fact | Slow approvals; gaps found during audits | High |
| C4 | Security testing late or inconsistent | Vulnerabilities reach production, putting patient data at risk | High |
| C5 | Real patient data used in test environments | Privacy breach risk; compliance failure | High |
| C6 | Weak traceability between requests, code, approvals and releases | Cannot prove what changed, who approved it or why | High |
| C7 | Silos between development, operations, security and compliance | Hand-offs, delays and blame | Medium |
| C8 | Legacy systems and integrations with health record systems | Changes ripple unexpectedly; slow testing | High |
| C9 | Uptime expectations for care services | Fear of downtime makes teams cautious | Medium |
| C10 | One approval process for every change, whatever its risk | Small safe changes wait as long as dangerous ones | Medium |
| C11 | Skills gap in automation and security practices | Slow adoption; dependence on a few experts | Medium |

Risk level is a judgement based on the likely effect on patients, data and regulation. It is not measured data.

## 4.2 Risks of the Transformation Itself

| # | Risk | Level | Mitigation |
| --- | --- | --- | --- |
| T1 | Faster change harms patients or breaks compliance | High | Risk-based change classes; automated gates; clinical safety review for high-risk changes; pilot first |
| T2 | Staff or auditors distrust automation | High | Involve compliance and audit early; run an audit dry run; show evidence quality |
| T3 | Legacy and vendor systems cannot change quickly | High | Start with patient-facing channels; wrap legacy systems with tested interfaces |
| T4 | KPIs encourage the wrong behaviour (speed at any cost) | Medium | Pair speed KPIs with stability and safety KPIs; review for gaming |
| T5 | Tool-first approach without culture change | High | Operating model and ownership first; tools support them |
| T6 | Cost and skills | Medium | Small standard toolset; training; platform team to share effort |
| T7 | Evidence gets collected but nobody reviews it | Medium | Named owners; regular review forums; audit dry runs |

# 5. Assumptions and Constraints

This section separates what the assignment requires from what this report assumes, so the two are never confused.

## 5.1 Given Requirements (from the assignment)

| # | Requirement |
| --- | --- |
| R1 | A healthcare organisation wants faster delivery of patient-facing services |
| R2 | Security, compliance, reliability and auditability must be maintained |
| R3 | Propose a DevOps operating model |
| R4 | Identify KPIs |
| R5 | Define traceability requirements |
| R6 | Create a high-level continuous improvement framework |
| R7 | Deliver a report, workflow diagrams, recommendations, lessons learned and an implementation plan |

## 5.2 Assumptions (made by the author)

| # | Assumption | Effect if wrong |
| --- | --- | --- |
| A1 | The assignment gives no details of the current state; challenges, baselines and numbers are illustrative | Real values come from measurement in the first phase |
| A2 | The organisation's country, and so the applicable laws, are not stated. Examples include HIPAA (USA), GDPR (EU) and India's Digital Personal Data Protection Act. This report uses general compliance requirements; the exact laws must be checked | Specific controls, retention periods and reporting duties would change |
| A3 | Patient-facing services means a patient portal, mobile app, appointment booking and telehealth, not clinical decision-making software | Software that acts as a medical device would need stricter, specialised controls |
| A4 | The organisation is mid to large size, with several product teams and a central IT function | Team structure would scale down or up |
| A5 | Services connect to a health record system and other vendor systems through interfaces | More or fewer integration constraints |
| A6 | Cloud or hybrid hosting allows automated environments | On-premises only would need more setup time |
| A7 | Privacy, security, compliance and clinical safety roles already exist | They would have to be created or outsourced |
| A8 | Tools named (for example GitLab, Terraform, Prometheus, Grafana) are examples only | Any equivalent tools can be used |
| A9 | The timeline of 18 months is an estimate | Real durations depend on size, skills and legacy |

## 5.3 Constraints

- Patient safety comes first: no speed target justifies a change that could harm patients.

- Privacy and data protection: patient data is highly sensitive and tightly regulated.

- Regulation and audit: evidence must be complete, tamper-resistant and kept for the required period.

- Availability: care depends on services being available, often around the clock.

- Separation of duties: the person who writes a change cannot be the only one to approve it.

- Legacy and vendors: older systems and third parties limit the pace of change.

- Budget, skills and time: limited resources.

- Scope: this is a high-level design exercise; no real systems are changed.

# 6. Proposed Solution (Step-by-Step Approach)

The solution has seven parts. The assignment's four required outputs are the operating model (6.2), KPIs (6.5), traceability requirements (6.6) and the continuous improvement framework (6.7). Sections 6.1, 6.3 and 6.4 provide the security, compliance and reliability foundations they rely on.

## 6.1 Design Principles and Risk-Based Change

Key idea: speed and control are not opposites if control is automatic and proportionate to risk. A tiny text change on a booking page should not wait as long as a change to how medical data is stored.

| Class | Examples (illustrative) | Approval | Evidence |
| --- | --- | --- | --- |
| Low risk | Text, styling and small fixes with no data or security impact | Automatic, if all pipeline gates pass | Pipeline records stored automatically |
| Normal risk | New feature on a patient-facing screen; performance change | Peer review plus service owner approval | Pipeline records plus approval record |
| High risk | Changes to patient data handling, login and access, integrations, or anything affecting clinical information | Security, privacy and clinical safety review plus service owner | Pipeline records, review notes, test evidence, rollback plan |
| Emergency | Urgent fix for a live problem or security issue | Fast-track approval by an on-call authority | Same evidence, completed after the fix at the latest |

Principles: patient safety first; privacy by design; automate evidence instead of collecting it by hand; small changes are safer than big ones; everyone shares responsibility for quality, security and compliance.

## 6.2 DevOps Operating Model

The model has four layers: People (team structure), Process (how work flows), Technology (the shared platform) and Governance (how risk is controlled).

| Component | Description | Purpose |
| --- | --- | --- |
| Stream-aligned product teams | Cross-functional teams (developers, testers, operations skills, product owner) each owning one patient-facing service end to end | Removes hand-offs; one team is accountable for results |
| Platform team | A team that builds and runs the shared "paved road": pipeline, environments as code, monitoring, logging, secrets management | Product teams get safe defaults without building tools themselves |
| Enabling specialists | Security, privacy, compliance and clinical safety advisers who coach teams and set policy | Brings expertise early without becoming a bottleneck |
| Risk-based governance | Automated policies and risk classes replace one-size-fits-all committee approval; a light forum handles high-risk changes | Control without delay for low-risk work |
| Service ownership | Each team owns its service in production, with on-call responsibility, supported by the platform team | Builders feel the results of their work |
| Shared metrics | All teams use the same KPIs (Section 6.5) | One version of the truth; shared goals |

[ INSERT DIAGRAM 1: DEVOPS OPERATING MODEL HERE ] Diagram prompt: Prompt 1 (Appendix B)

How work flows from idea to production

- A work item with a ticket ID is approved and prioritised.

- A developer works on a branch and opens a merge request.

- A reviewer other than the author reviews and approves it.

- The pipeline builds, runs tests, and runs security and privacy checks.

- The change is deployed to test and staging environments using synthetic (not real) patient data.

- The change's risk class decides the approval path (Section 6.1).

- The change is released gradually to production and monitored.

- If health checks fail, it is rolled back automatically or by a quick decision; otherwise the trace record is stored and feedback is collected.

[ INSERT DIAGRAM 2: DELIVERY WORKFLOW WITH CONTROLS HERE ] Diagram prompt: Prompt 2 (Appendix B)

Roles and responsibilities

| Role | Responsibility |
| --- | --- |
| Product owner | Prioritises work; accepts delivered value |
| Product team | Builds, tests, releases and runs the service; owns quality |
| Platform team | Provides the pipeline, environments, monitoring and logging; keeps them reliable |
| Security | Sets security policy and gates; advises on threats; reviews high-risk changes |
| Privacy and Compliance | Defines compliance requirements; checks evidence; supports audits |
| Clinical safety officer | Reviews changes that could affect patient safety |
| Service owner | Approves normal-risk changes; accountable for the service |
| Internal audit | Independently checks that the process works as described |

## 6.3 Secure and Compliant Delivery Pipeline

Simple explanation: compliance as code means turning rules into automatic checks, so the pipeline refuses non-compliant changes and records the proof. Compliance becomes a by-product of delivery, not a separate burden.

| Control | How it is automated | Evidence produced |
| --- | --- | --- |
| Code review and separation of duties | Merge requests need approval from someone other than the author; direct pushes to main are blocked | Approval record with names and times |
| Static code analysis (SAST) | Runs on every change | Scan report stored per build |
| Dependency and container scanning | Checks libraries and images for known vulnerabilities | Vulnerability report; list of components |
| Secret detection | Blocks passwords and keys in code | Scan log |
| Dynamic testing (DAST) | Tests the running test environment for common attacks | Test report |
| Privacy checks | Rules check that no real patient data enters non-production; logs are checked for personal data | Check results and data-masking records |
| Automated testing | Unit, integration and regression tests | Test results stored per build |
| Infrastructure as code | Environments created from reviewed, versioned files | Change history of the environment |
| Access control | Least-privilege access; production access limited and logged; emergency ("break-glass") access recorded and reviewed | Access logs and review records |
| Encryption and secrets management | Data encrypted in transit and at rest; secrets in a vault | Configuration records |

- Test data: use synthetic or properly masked data in all non-production environments.

- Vulnerability handling: agreed deadlines for fixing critical issues (for example within 7 days, illustrative).

- Threat modelling: a short review for new features that handle patient data.

- Immutable artifacts: build once, deploy the same package everywhere, so what was tested is what is released.

## 6.4 Reliability and Safe Release Practices

| Practice | What it means | Benefit |
| --- | --- | --- |
| Service level objectives (SLOs) | Agreed targets such as 99.9% availability for the patient portal | Shared definition of "reliable enough" |
| Monitoring and alerting | Metrics, logs and traces; alerts on patient impact, such as failed logins or bookings | Problems seen before patients report them |
| Canary and blue-green releases | Release to a few users first, or switch between two environments | Problems affect few patients; no downtime |
| Feature flags | Turn features on or off without redeploying | Instant kill switch; separates deployment from release |
| Automated rollback | Return to the previous version when health checks fail | Fast recovery |
| Incident management | Clear roles, severity levels, communication and blameless postmortems | Consistent, fast response and learning |
| Backup and disaster recovery | Regular backups; tested recovery plans | Data and service can be restored |
| Release timing | Avoid risky changes at peak clinical hours; plan around known busy periods | Fewer disruptions to care |

## 6.5 Key Performance Indicators (KPIs)

Simple explanation: a KPI is a number that shows whether the operating model is working. The set below is balanced, so improving speed is never measured alone.

| Area | KPI | Why it matters | Source |
| --- | --- | --- | --- |
| Speed | Deployment frequency | How often value reaches patients | Pipeline records |
| Speed | Lead time for changes (commit to production) | How quickly ideas become live | Ticket and pipeline timestamps |
| Stability | Change failure rate | Share of releases that cause problems | Incident and rollback records |
| Stability | Time to restore service (MTTR) | How fast we recover | Incident log |
| Reliability | Availability of patient-facing services | Whether patients can use the service | Monitoring and SLO reports |
| Security | Time to fix critical vulnerabilities | Window of exposure | Vulnerability tracker |
| Security | Pipelines with mandatory security scans | Coverage of the controls | Pipeline configuration reports |
| Compliance and audit | Changes with a complete trace record | Auditability | Trace and audit checks |
| Compliance and audit | Evidence produced automatically | Less manual effort and fewer gaps | Evidence inventory |
| Compliance and audit | Time to produce audit evidence on request | Audit readiness | Audit exercises |
| Compliance and audit | Audit findings on change management | Independent view of control quality | Audit reports |
| Quality | Regression tests automated; defects found in production | Confidence in releases | Test tool and defect tracker |
| Patient outcome | Patient satisfaction and task completion (for example booking completed) | Whether faster delivery helps patients | Surveys and analytics |
| People | Team satisfaction and on-call load | Sustainability of the model | Staff survey and rota |

Avoiding the wrong incentives

When a number becomes a target, people may game it. To prevent this, speed KPIs are always read together with a stability or safety KPI, and KPIs are used to improve processes, not to rank people.

| Speed metric | Paired with | Why |
| --- | --- | --- |
| Deployment frequency | Change failure rate | Releasing often is only good if releases succeed |
| Lead time for changes | Defects found in production | Faster is not better if quality drops |
| Evidence produced automatically | Audit findings | Automation is useful only if auditors trust the evidence |

## 6.6 Traceability Requirements

Simple explanation: traceability means being able to follow a change in both directions: from any production change back to who asked for it, who wrote it, who approved it, and what tests it passed; and from any requirement forward to where it is running. In healthcare, it lets the organisation answer auditors, regulators and incident investigators with facts.

[ INSERT DIAGRAM 3: TRACEABILITY CHAIN HERE ] Diagram prompt: Prompt 3 (Appendix B)

| ID | Requirement | How it is met | Record kept |
| --- | --- | --- | --- |
| TR1 | Every change is linked to an approved work item | Ticket ID is mandatory in commits and merge requests; checked automatically | Ticket and commit history |
| TR2 | Every change is reviewed and approved by someone other than the author | Protected branches; mandatory approvals | Merge request approval record |
| TR3 | Every build is versioned and linked to its source | Immutable artifact with version, commit ID and checksum | Artifact registry metadata |
| TR4 | Test, security and privacy results are stored for every build | Pipeline stores reports with the build | Retained reports |
| TR5 | Every deployment is recorded: what, where, when, by whom, approved by whom | Pipeline logs deployments automatically | Deployment log |
| TR6 | Infrastructure and configuration changes are versioned | Infrastructure as code in version control | Version history |
| TR7 | Access to production systems and patient data is logged and reviewed | Central access logs; regular reviews | Access logs and review sign-offs |
| TR8 | Audit logs are tamper-evident, time-synchronised and kept for the required period | Protected, append-only log storage | Log retention records (period set by the applicable regulations) |
| TR9 | Release notes and change records are generated, not typed | Created from tickets and commits | Release notes |
| TR10 | Incidents are linked to the changes that may have caused them, and postmortem actions are tracked | Incident tool linked to deployment log | Incident and action records |
| TR11 | Requirements that affect patient safety or privacy are linked to the tests that prove them | Requirement-to-test links in the test tool | Traceability matrix |
| TR12 | Evidence can be produced quickly on request | Evidence stored in one searchable place | Audit request log (target: within 1 working day) |

Example audit trail for one change (illustrative)

| Step | Record |
| --- | --- |
| Requirement | HC-1042: allow patients to reschedule appointments online |
| Code change | Commit a1b2c3d: "feat(booking): add reschedule option (HC-1042)" |
| Review | Merge request !87, approved by a reviewer who is not the author |
| Build | Build #4521, artifact booking-2.8.0 with checksum |
| Tests and scans | Unit and regression tests passed; security scan: no critical findings; privacy check passed |
| Risk class and approval | Normal risk; approved by the service owner |
| Deployment | Released to production on a recorded date by the pipeline, gradually (canary) |
| After release | Health checks passed; no related incidents; dashboard link stored |

# Example commit message with traceability

feat(booking): add reschedule option

Lets patients move an appointment online.

Refs: HC-1042

# Finding every change for a requirement (Git examples)

git log --oneline --grep="HC-1042"

git tag -a v2.8.0 -m "Release 2.8.0"            # mark the released version

git log v2.7.0..v2.8.0 --format="%h %an %s"     # what changed in a release

## 6.7 Continuous Improvement Framework

Simple explanation: continuous improvement means regularly asking "how are we doing and what is the next small thing to fix?" and acting on the answer. This framework follows the Plan, Do, Check, Act cycle at three levels.

[ INSERT DIAGRAM 4: CONTINUOUS IMPROVEMENT CYCLE HERE ] Diagram prompt: Prompt 4 (Appendix B)

| Cadence | Forum | Inputs | Outputs |
| --- | --- | --- | --- |
| Every sprint (1 to 2 weeks) | Team retrospective | Team KPIs, issues, feedback | 1 to 2 small improvement actions |
| After each incident | Blameless postmortem | Timeline, trace records, monitoring | Fixes and process improvements with owners |
| Monthly | Service review | KPIs, SLOs, incidents, patient feedback | Service improvement priorities |
| Quarterly | Operating model review | All KPIs, audit findings, maturity assessment | Changes to the operating model; investment decisions |
| Yearly | Independent audit and strategy review | Audit reports, regulatory changes | Compliance updates; roadmap for next year |

How improvements are chosen and tracked

- Measure: collect the KPIs from the pipeline and monitoring.

- Review: discuss them in the regular forums above.

- Choose: pick a small number of improvements; each has an owner and a due date in a shared improvement backlog.

- Try: run a small change or experiment.

- Check: compare KPIs before and after.

- Standardise or drop: keep what works, document it, and share it with other teams.

Sources of improvement ideas

- KPIs and trends, value stream mapping (finding where changes wait), and incident postmortems.

- Patient and clinician feedback, support tickets and satisfaction surveys.

- Audit findings, security reviews and changes in regulation.

Simple maturity model

| Level | Name | Description |
| --- | --- | --- |
| 1 | Initial | Manual, inconsistent processes; evidence collected by hand; releases rare and risky |
| 2 | Managed | Version control and basic pipeline in use; some automated tests; traceability partial |
| 3 | Defined | Standard pipeline with security gates; risk-based approvals; automatic evidence; shared KPIs |
| 4 | Optimised | Fast, frequent, safe releases; continuous improvement habit; audit evidence on demand |

The maturity of each team is assessed every quarter and used to decide where to coach and invest, not to rank teams.

# 7. Implementation Plan

The plan runs for about 18 months (an assumption). It begins with a pilot service so the organisation learns safely.

Why pilot a non-clinical service first? A patient-facing but non-clinical service, such as appointment booking, carries lower patient-safety risk. It lets the organisation prove the model, fix mistakes cheaply, and win the trust of compliance and audit teams before moving to sensitive services.

| Phase | Months | Activities | Output |
| --- | --- | --- | --- |
| 1. Foundation | 1 to 3 | Assess current delivery and compliance process; measure baseline KPIs; agree risk classes with Security, Compliance and Clinical Safety; define traceability requirements; choose the pilot service; form the pilot team and a small platform team; initial training | Baselines; agreed risk classes; pilot team |
| 2. Build the paved road | 4 to 6 | Build the pipeline with security and privacy gates; infrastructure as code; synthetic test data; audit logging; monitoring and SLOs; automatic evidence collection | Working pipeline for the pilot |
| 3. Pilot delivery | 7 to 12 | Pilot releases regularly through the pipeline; risk-based approvals; first improvement cycles; audit dry run with Compliance and Internal Audit; onboard 2 to 3 more services | Proven model; audit dry-run report |
| 4. Scale and optimise | 13 to 18 | Extend to remaining patient-facing services; quarterly operating model reviews; maturity assessments; prepare for external audit; share good practice | Most patient-facing services on the model; improvement habit |

[ INSERT DIAGRAM 5: IMPLEMENTATION ROADMAP HERE ] Diagram prompt: Prompt 5 (Appendix B)

## 7.1 Milestones (illustrative)

| Milestone | Target state |
| --- | --- |
| Month 3 | Baseline KPIs measured; risk classes and traceability requirements agreed |
| Month 6 | Pilot pipeline with security and privacy gates and automatic evidence is live |
| Month 9 | Pilot releasing at least monthly; internal audit dry run completed |
| Month 12 | Pilot releasing fortnightly; 2 to 3 more services on the pipeline |
| Month 18 | Most patient-facing services on the operating model; maturity level 3 or higher |

# 8. Measurable Success Criteria

The assignment gives no baseline figures, so baselines are assumed (Assumption A1) and targets are illustrative. They should be re-based on real measurements in Phase 1.

| # | Metric | Baseline (assumed) | Target | How measured |
| --- | --- | --- | --- | --- |
| S1 | Deployment frequency | Quarterly | Monthly by month 12; fortnightly by month 18 | Pipeline records |
| S2 | Lead time for normal changes | 2 to 3 months | Under 2 weeks | Ticket and pipeline timestamps |
| S3 | Change failure rate | About 20% | Under 10% | Incident and rollback records |
| S4 | Time to restore a patient-facing service | 1 to 2 days | Under 2 hours | Incident log |
| S5 | Availability of patient-facing services | 99.5% | 99.9% or better | Monitoring |
| S6 | Changes with a complete trace record | About 60% | 100% | Audit sampling |
| S7 | Audit evidence produced automatically | Mostly manual | At least 90% | Evidence inventory |
| S8 | Time to produce audit evidence on request | Weeks | Under 1 working day | Audit exercises |
| S9 | Critical vulnerabilities fixed within the agreed deadline | Not tracked | 100% | Vulnerability tracker |
| S10 | Pipelines with mandatory security scans | Partial | 100% | Pipeline configuration reports |
| S11 | Real patient data in non-production environments | Present in some | None | Data audits |
| S12 | Separation-of-duties violations | Unknown | 0 | Approval and access logs |
| S13 | Major audit findings on change management | Unknown | 0 | Audit reports |
| S14 | Regression tests automated | Under 30% | At least 70% | Test tool |
| S15 | Patient satisfaction with digital services | Baseline survey in Phase 1 | Measurable improvement | Surveys |
| S16 | Improvement actions completed on time | Not tracked | At least 80% | Improvement backlog |

# 9. Recommendations and Lessons Learned

## 9.1 Recommendations

- Classify changes by risk, so low-risk changes flow automatically and high-risk changes get deeper review.

- Make compliance automatic: turn rules into pipeline checks that also produce the evidence.

- Never use real patient data in test environments; use synthetic or masked data.

- Pilot on a non-clinical, patient-facing service before moving to sensitive services.

- Involve security, privacy, compliance and clinical safety from day one, and run an audit dry run before external audits.

- Build a platform team so product teams get a safe, shared pipeline instead of each building their own.

- Use balanced KPIs and pair speed metrics with stability and safety metrics.

- Make improvement a routine, with owners, due dates and regular reviews.

## 9.2 Lessons Learned

These come from designing this plan, not from a live transformation.

- Speed and compliance are not opposites. Automatic controls and evidence can make both better.

- One process for every change slows everything. Risk-based classes give speed where it is safe and care where it is needed.

- Evidence is a by-product, not a project. If the pipeline records it, nobody has to chase it later.

- What gets measured gets gamed. Balanced, paired KPIs guard against bad incentives.

- Patient safety is a design constraint, not a checkbox at the end.

- Trust takes time. Showing auditors real evidence early builds the confidence the model needs.

## 9.3 Limitations of This Plan

- The applicable regulations are not stated; the plan uses general requirements that must be checked against the real laws and standards.

- Baselines, targets and the timeline are assumptions and need real measurement.

- Software that behaves as a medical device needs additional regulatory controls that are not designed here.

- Integration with health record systems (for example through health data standards) is not covered in detail.

- Costs and staffing levels are not estimated.

- Tool names are examples; a real selection would compare options against the organisation's needs.

# 10. Presentation Summary and Justification

Suggested outline: one slide per row.

| Slide | Title | Key talking point |
| --- | --- | --- |
| 1 | The challenge | Faster delivery without losing security, compliance, reliability or auditability |
| 2 | Stakeholders and objectives | Patients, clinicians, security, compliance and audit all matter |
| 3 | Challenges and risks | Manual evidence, late security, weak traceability, fear of change |
| 4 | Risk-based change | Four change classes; automatic where safe, deeper review where needed |
| 5 | Operating model | Product teams, platform team, enabling specialists, light governance |
| 6 | Secure, compliant pipeline | Compliance as code; evidence produced automatically |
| 7 | KPIs | Balanced scorecard; speed paired with stability |
| 8 | Traceability | Twelve requirements; example audit trail from request to deployment |
| 9 | Continuous improvement | Plan, Do, Check, Act at team, service and organisation level |
| 10 | Plan and success measures | Eighteen months, pilot first, sixteen measurable targets |

## Justification: likely questions

Can a healthcare organisation really release faster? Yes, if speed comes from smaller changes and automatic checks, not from skipping controls. Small, frequent releases are easier to test and undo than big, rare ones.

How is compliance maintained? Rules become automatic pipeline checks, approvals and separation of duties are enforced by the platform, and every step is recorded as evidence.

Why risk-based changes instead of the same approval for all? Equal treatment wastes effort on trivial changes and gives less attention to dangerous ones. Proportionate control is both faster and safer.

What stops a developer from sending bad code to production? Mandatory review by someone else, automated tests and security gates, restricted production access, and gradual releases with automatic rollback.

How is patient data protected in testing? Real data is not allowed in non-production; teams use synthetic or masked data, and automated checks enforce it.

How do you stop KPIs being gamed? KPIs are paired (speed with stability), used to improve processes rather than judge people, and reviewed regularly.

Why start with a non-clinical service? It carries lower patient-safety risk, so the organisation can learn and build trust before changing more sensitive systems.

What is the biggest risk? Losing the trust of compliance, audit and clinical teams. That is why they are involved from day one and why an audit dry run is part of the plan.

# Appendix A: Glossary of Key Terms

| Term | Simple meaning |
| --- | --- |
| Operating model | The blueprint for how people, processes, technology and rules work together |
| KPI | Key performance indicator: a number that shows whether something is working |
| DORA metrics | Four widely used delivery measures: deployment frequency, lead time, change failure rate and time to restore |
| Traceability | The ability to follow a change from request to production, and back |
| Audit trail | A record of who did what, when and why |
| Compliance as code | Turning rules into automatic checks that also record evidence |
| Risk-based change | Applying more or less control depending on how risky a change is |
| Separation of duties | The person who makes a change is not the only one who approves it |
| Break-glass access | Emergency access to a system that is strictly logged and reviewed afterwards |
| Platform team | A team that provides the shared pipeline and tools to other teams |
| Paved road | A ready-made, safe way of building and releasing that teams are encouraged to use |
| Stream-aligned team | A team that owns one service or product from end to end |
| Synthetic data | Artificial data that looks real but contains no real patient information |
| Patient data (PHI/PII) | Personal and health information that identifies a person and must be protected |
| SAST / DAST | Automatic security testing of the code (SAST) and of the running application (DAST) |
| SLO | Service level objective: an agreed target, such as 99.9% availability |
| MTTR | Mean time to restore: average time to recover from a failure |
| Canary release | Releasing to a small group of users first |
| Feature flag | A switch that turns a feature on or off without redeploying |
| Blameless postmortem | A review after an incident that looks at the process, not at blaming people |
| PDCA | Plan, Do, Check, Act: a simple cycle for continuous improvement |
| Value stream mapping | Drawing the steps from idea to production to find where work waits |

# Appendix B: Diagram Prompts

Paste the Mermaid code into mermaid.live (or any Mermaid tool), export as PNG, and insert it where each placeholder appears. Alternatively, give the plain-language prompt to any diagram or image tool.

Prompt 1: DevOps operating model

Plain-language prompt: Draw an operating model diagram with product teams (patient portal, appointments, telehealth) in the centre, supported by a platform team (pipeline, environments as code, monitoring), enabling specialists (security, privacy and compliance, clinical safety) and a governance layer (policies as code, risk-based change classes, audits), all serving patients and clinicians.

flowchart TB

subgraph Gov["Governance: risk-based and automated"]

G1[Policies as code]

G2[Risk-based change classes]

G3[Audit and compliance reviews]

end

subgraph Enab["Enabling specialists"]

E1[Security]

E2[Privacy and compliance]

E3[Clinical safety]

end

subgraph Plat["Platform team: shared paved road"]

P1[CI/CD pipeline]

P2[Environments as code]

P3[Monitoring and logging]

end

subgraph Teams["Stream-aligned product teams"]

T1[Patient portal team]

T2[Appointments team]

T3[Telehealth team]

end

Gov --> Teams

Enab --> Teams

Plat --> Teams

Teams --> PAT[Patients and clinicians]

Prompt 2: Delivery workflow with controls

Plain-language prompt: Draw a flowchart from an approved work item with a ticket ID, through development, merge request and peer review, build and tests, security and privacy scans, deployment to test with synthetic data, a risk class decision (low, normal, high) leading to different approvals, gradual release, monitoring, and either rollback or storing the trace record.

flowchart TD

A[Approved work item with ticket ID] --> B[Develop on a branch]

B --> C[Merge request with peer review]

C --> D{Approved by someone other than the author?}

D -- No --> B

D -- Yes --> E[Build and unit tests]

E --> F[Security and privacy scans]

F --> G{All gates passed?}

G -- No --> B

G -- Yes --> H[Deploy to test and staging with synthetic data]

H --> I{Change risk class}

I -- Low --> J[Automatic approval, evidence stored]

I -- Normal --> K[Service owner approval]

I -- High --> L[Security, privacy and clinical safety review]

J --> M[Release to production gradually]

K --> M

L --> M

M --> N[Monitor and verify health]

N --> O{Healthy?}

O -- No --> P[Roll back and open incident]

P --> B

O -- Yes --> Q[Store trace record and collect feedback]

Q --> A

Prompt 3: Traceability chain

Plain-language prompt: Draw a left-to-right chain showing a requirement or ticket linked to a commit, merge request and approval, build and artifact, test and scan results, release record, deployment record, and monitoring and incidents, with arrows both ways to show forward and backward tracing.

flowchart LR

R[Requirement or ticket] <--> C[Commit]

C <--> M[Merge request and approval]

M <--> B[Build and artifact]

B <--> T[Test and scan results]

T <--> RL[Release record]

RL <--> D[Deployment record]

D <--> MON[Monitoring and incidents]

Prompt 4: Continuous improvement cycle

Plain-language prompt: Draw a circular improvement cycle: measure KPIs, review in regular forums, choose improvements, try a small change, check the result, standardise what works, then back to measuring; with a branch from check back to choose when it did not work.

flowchart LR

A[Measure KPIs] --> B[Review in regular forums]

B --> C[Choose improvements]

C --> D[Try a small change]

D --> E[Check the result]

E -- It worked --> F[Standardise and share]

E -- It did not work --> C

F --> A

Prompt 5: Implementation roadmap

Plain-language prompt: Draw a timeline with four phases over 18 months: Foundation (months 1 to 3), Build the paved road (4 to 6), Pilot delivery (7 to 12), Scale and optimise (13 to 18), with milestones for the live pilot pipeline, the audit dry run and the maturity re-assessment. Dates are illustrative.

gantt

title Healthcare DevOps roadmap (illustrative)

dateFormat YYYY-MM-DD

axisFormat %b

section Phases

Phase 1 Foundation          :a1, 2027-01-01, 90d

Phase 2 Build paved road    :a2, after a1, 90d

Phase 3 Pilot delivery      :a3, after a2, 180d

Phase 4 Scale and optimise  :a4, after a3, 180d

section Milestones

Pilot pipeline live         :milestone, m1, 2027-06-30, 0d

Audit dry run               :milestone, m2, 2027-09-30, 0d

Maturity re-assessment      :milestone, m3, 2028-06-30, 0d